# Project Progress Report
Generally speaking, we are dividing the tasks by who is comfortable with each area of the code the most. Robert will be handling most of the back end REST endpoints and database access, and Jackie will handle designing the front end that displays information from the back end and send calls to the rest endpoints to create, read, update, and delete that data.
- Completed Tasks
  - Set up repository for code on GitHub. (Robert)
  - Initialize Spring Boot project. (Robert)
  - Create basic REST Controller for rest endpoints. (Robert)
  - Create JDBC database connection DAO. (Robert)
  - Create database clear flags for startup. (Robert)
  - Set up index.html for base web page. (Jackie)
- In Progress Tasks
  - Create objects to represent database tables. (Robert)
  - Create service layer for gather DAO data. (Robert)
  - Create database access calls for all lists of data objects. (Robert)
  - Create REST endpoints for all data object retrieval. (Robert)
  - Add FE code for client page table design. (Jackie)
  - Add FE code for appointment page table design. (Jackie)
  - Add FE code for pet page table design. (Jackie)
- Unassigned Tasks
  - Add FE code for grooming card modal.
  - Add FE code for sorting tables by field.
  - Add FE code for searching table entries.
  - Add BE code for searching table entries.
  - Add FE code for retrieving data objects for tables from REST endpoints.
  - Add FE code for adding clients, pets, and appointments.
  - Add FE code for updating clients, pets, and appointments.
  - Add FE code for deleting clients, pets, and appointments.